Folio

Day 5 — Authentication

Phase 1, Week 1  |  2026-05-07  |  Checkpoint: PASSED

Summary: Supabase Auth (email/password) is now wired into the Folio frontend. All game routes are protected — unauthenticated users are redirected to /login. A combined login/signup page is live. AuthContext provides user state globally. The Sign out button appears in the topbar. User rows are created automatically on signup via the existing DB trigger from Day 3. All manual tests passed on 2026-05-07.

# 1. Files Created / Modified

The following files were added or changed as part of Day 5:

| File | Status | Description |
| --- | --- | --- |
| src/context/AuthContext.jsx | NEW | React context: user state, loading flag, signIn/signUp/signOut. Uses onAuthStateChange to keep user in sync across the session. |
| src/components/ProtectedRoute.jsx | NEW | Route wrapper that shows a loading state while auth resolves, then redirects to /login if no user is found. |
| src/pages/LoginPage.jsx | UPDATED | Replaced stub with full email/password form. Login/signup toggle, error messages, redirect to intended destination after login. |
| src/main.jsx | UPDATED | Wrapped app with AuthProvider so all components have access to auth context. |
| src/App.jsx | UPDATED | All game routes wrapped in ProtectedRoute. Root redirect checks auth state. Logout button added to topbar. AuthRedirect component handles / navigation. |
| src/lib/supabase.js | FIXED | Fixed pre-existing naming mismatch: getTeamData -> getTeamsFromProvider (correct export name from dataProvider.js). |
| vite.config.js | FIXED | Marked cheerio as external in rollupOptions and optimizeDeps (pre-existing issue). The sportsref adapter is server-side only. |

# 2. Authentication Flow

## Sign-up

- User submits email + password on /login (Create account tab)

- supabase.auth.signUp() creates a row in auth.users

- DB trigger on_auth_user_created (from Day 3 schema) auto-inserts a row into public.users with is_admin = false

- Email confirmation is ON in this project — user must confirm their email before signing in

## Sign-in

- User submits email + password on /login (Sign in tab)

- supabase.auth.signInWithPassword() validates credentials

- On success: user is redirected to the originally intended page (or /market as default)

- On failure: error message displayed inline; no redirect

## Sign-out

- User clicks Sign out button in the topbar

- supabase.auth.signOut() clears the session

- App navigates to /login

## Protected Routes

- ProtectedRoute wraps all game routes (/market, /portfolio, /log, /draft, /admin)

- While the initial session check is pending: a loading indicator is shown

- If no session: user is redirected to /login with the intended path preserved in route state

- After login: user is sent to the path they originally tried to reach

## Root Redirect (/)

- A dedicated AuthRedirect component handles the / route

- If authenticated: redirects to /market

- If not authenticated: redirects to /login

# 3. Admin Setup

The DB trigger sets is_admin = false for all new signups by default. Run the following SQL in the Supabase SQL Editor to grant admin access:

UPDATE public.users

SET    is_admin = true

WHERE  email = 'mjsilcox121@gmail.com';

# 4. Manual Test Checklist

All tests passed on 2026-05-07.

- [PASS] Sign up a new account — confirmed a row appears in the users table with is_admin = false

- [PASS] Log in — confirmed landing on /market

- [PASS] Log out — confirmed redirect to /login

- [PASS] Visit /market without being logged in — confirmed redirect to /login

- [PASS] Visit /portfolio, /log, /draft without being logged in — all redirected to /login

- [PASS] Own account set to is_admin = true in Supabase

# 5. Pre-existing Issues Fixed

### supabase.js: wrong import name

supabase.js imported getTeamData from dataProvider.js, but the actual exported name is getTeams. Renamed to import { getTeams as getTeamsFromProvider }.

### vite.config.js: cheerio not externalized

sportsref.js imports cheerio (Node.js-only). Added rollupOptions.external and optimizeDeps.exclude for cheerio so Vite skips it in both dev and production builds.

# 6. Next — Day 6: Hosting Migration

- Deploy the frontend to Vercel (connect GitHub repo, build command: npm run build, output dir: frontend/dist)

- Set VITE_SUPABASE_URL and VITE_SUPABASE_ANON_KEY as environment variables in Vercel

- Update Supabase allowed redirect URLs to include the Vercel domain

- Confirm the deployed app loads, auth works, and data fetches correctly

- Update or disable the GitHub Actions workflow (GitHub Pages is no longer the target)