FOLIO — Phase 1

Day 1: Decisions & Project Setup

Completed: May 5, 2026

Summary: This document records the platform decisions and project setup steps completed in Day 1 of Folio's Phase 1 multi-user build. All major platform choices are confirmed. The Supabase project is live, npm packages are installed, and the Supabase client is initialized. Two items remain outstanding: creating the phase1-multi-user git branch, and confirming Vercel deployment.

# 1. Platform Decisions

The following decisions were locked in at the start of Phase 1. These are not expected to change unless a significant technical blocker emerges.

| Decision | Choice |
| --- | --- |
| Backend | Supabase (Postgres + Auth + Realtime) |
| Frontend host | Vercel (replaces GitHub Pages) |
| Efficiency rating source | Bart Torvik T-Rank (primary) |
| Schedule & results source | Sports Reference (primary), ESPN unofficial API (fallback) |
| KenPom | Local reference only — not used in data pipeline |
| DB column name | efficiency_rating (not adj_em — source-agnostic) |
| Data source config | settings table in Supabase (admin-editable) |
| Queue execution order | Lowest portfolio value executes first |
| Draft order | Random |
| Max queue requests/week | 10 |
| Max shares per request | 1 |
| Admin | Max only (is_admin = true) |
| Queue privacy | Private until executed, then public in the log |

# 2. Setup Checklist

Status of each Day 1 task:

✓  Confirm backend platform: Supabase — Project is live

⏳  Confirm frontend host: Vercel — Not yet deployed — Day 6 task

✓  Confirm data sources — Torvik + Sports Reference + ESPN

⏳  Email Bart Torvik re: non-commercial use — Email sent, awaiting response

⏳  Create git branch: phase1-multi-user — Not yet confirmed as created

✓  npm install @supabase/supabase-js — Installed in frontend/

✓  npm install react-router-dom — Installed in frontend/

✓  Create src/lib/supabase.js — Created in Day 2

Note: Vercel deployment is intentionally deferred to Day 6 per the Phase 1 order of operations. The app continues to run locally until then.

# 3. Data Source Rationale

## Why Torvik over KenPom

KenPom requires a paid subscription and credentials. While the existing fetch_kenpom.py script works, it couples the app to a single paid source. Bart Torvik's T-Rank is:

Free and publicly available

Explicitly offered for bulk download via direct JSON/CSV file endpoints

Updated constantly during the season

Comparable in quality and methodology to KenPom for the purposes of this game

The existing KenPom scripts (fetch_kenpom.py, fetch_schedules.py) are retained in the repo as local reference only. No new features will be built against them.

## Why Sports Reference as primary schedule source

Sports Reference has comprehensive historical and current schedule data with consistent formatting. It is the most reliable source for game results. The limitation is that it requires server-side HTML scraping (no public JSON API), so it cannot be called directly from the browser. All schedule fetching happens server-side or via Supabase Edge Functions.

ESPN is used as an automatic fallback. If Sports Reference fails for any team, dataProvider.js retries with ESPN transparently — no manual intervention required.

## KenPom data in existing season files

The existing static JS files under frontend/src/seasons/ contain historical team data derived from KenPom ratings. These remain in use for the historical seasons (2023-24, 2022-23, 2017-18, 2013-14). Going forward, new season data will be sourced from Torvik and stored in Supabase rather than static files.

# 4. Local Environment Setup

To run the app locally after completing Day 1 setup:

## frontend/.env.local

Copy frontend/.env.local.template to frontend/.env.local and fill in:

VITE_SUPABASE_URL=https://your-project-ref.supabase.co

VITE_SUPABASE_ANON_KEY=your-anon-key

Get these values from: Supabase Dashboard → Settings → API

## Running the app

cd frontend

npm run dev

# 5. Outstanding Items

## Create git branch

The Phase 1 order of operations calls for a dedicated branch:

git checkout -b phase1-multi-user

This can be done at any point before merging Phase 1 work back to main.

## Torvik outreach

An email was sent to Bart Torvik (@totally_t_bomb) to confirm non-commercial use of T-Rank data for Folio. His Data page already states that data is available for sharing and provides the bulk download endpoints we are using. A response is pending. Data access continues in the meantime via the documented public endpoints.

Folio Phase 1 — internal project documentation. Generated by Cowork on 2026-05-05.